## Slide 1: Catering Services Inception
Review, Scope, Architecture, Release Plan
July 2, 2018

## Slide 2: Agenda
Assessment
System Overview
Logical Architecture & Technology Stack
Themes & Epics
Environment
Epics- Iteration Plan
Risk & Mitigation
Timeframe – Release Plan
Q & A

## Slide 3: Assessment
  During the four days of Inception, team has brainstormed to perform the design and planning activities needed to create a proposal that presents different meal plans based on employee count available on a particular day.
  The aim of the project is to develop a simple, intuitive and appealing web application that would send a request with employee count to system which gives meal plan as an output
The goal of the project is to build a web application targeted to prepare food plan that has below features:
  Light weight business rule engine with input as employee count, outputs no. of sandwich, salads and smoothie
  Create web-app for user to check out manually what he/she bought, this should be registered for eating pattern for him/her.
  Each menu item assigned with some heath points which goes into loyalty program for user
  Each Friday top 5 users from loyalty program gets food on discount
  At the end of each day – Inventory report for stock and create requisition in p2p system.
  Feedback app – simulated via web-app running on tab screen.

## Slide 4: System Overview

## Slide 5: Proposed Logical Architecture & Technology Stack

## Slide 6: Themes & Epics with business priority

## Slide 7: Environment

## Slide 8: Epics – Iterations Plan
Iteration 1 – Deliverables
    Environment Setup
    Technical Readiness
    Login Implementation
    Feed back Implementation
    Project Management
Iteration 2 – Deliverables
    User Perspective--Order Management( Place & View Order)
    Admin Perspective—Inventory Management(View Stock)
    Rule Engine Framework
    CI/CD Implementation
    User– Loyalty Program
    Project Management
Iteration 3 - Deliverables
    Admin Perspective— Order Management
    Rule Engine –Food Patterns
    Reports
    Inventory Management
    Iteration 4 – Deliverables
    Rule Engine –Food Patterns\
    Order Management
    Reports
    Project Management

## Slide 9: Risk and Mitigation
Technology Challenges
  Get help from a lead on ReactJS
  Exploring Business Rules in Mule

## Slide 10: Timeframe - Releases Plan

## Slide 11: Questions & Answers
Q & A

## Slide 12: Thank-you