## Slide 1: Onboarding Inception
Review, Scope, Architecture, Release Plan
March 22, 2016

## Slide 2: Agenda
Assessment
System Overview
Themes & Epics
Model Diagram
Wireframes
Logical Architecture & Technology Stack
Environment
Epics - Release Plan - MVP
Epics - Release Plan – Good To Have
Out of Scope
Risk & Mitigation
Timeframe – Release Plan
Cost Estimate
Q & A

## Slide 3: Assessment
  During the four days of Inception, team has brainstormed to perform the design and planning activities needed to create a proposal that presents different meal plans based on employee count available on a particular day.
  The aim of the project is to develop a simple, intuitive and appealing web application that would send a request with employee count to system which gives meal plan as an output
The goal of the project is to build a web application targeted to prepare food plan that has below features:
  Light weight business rule engine with input as employee count, outputs no. of sandwich, salads and smoothie
  Create web-app for user to check out manually what he/she bought, this should be registered for eating pattern for him/her.
  Each menu item assigned with some heath points which goes into loyalty program for user
  Each Friday top 5 users from loyalty program gets food on discount
  At the end of each day – Inventory report for stock and create requisition in p2p system.
  Feedback app – simulated via web-app running on tab screen.

## Slide 4: System Overview

## Slide 5: Themes & Epics with business priority

## Slide 6: Model Diagram

## Slide 7: Proposed Logical Architecture & Technology Stack

## Slide 8: Environment

## Slide 9: Primary Scope
Onboarding Activities
Reminders
Reports
Project Management Activities

## Slide 10: Epics – Iterations Plan
Iteration 1 – Deliverables
    Member tasks
    Member profile
    Manager tasks
    Project members
    Manage projects
    Reminders
    Framework setup
Iteration 2 – Deliverables
    Member tasks
    Member profile
    Manager tasks
    Project members
    Manage projects
    Reminders
    Iteration 3 - Deliverables
    Iteration 4 - Deliverables

## Slide 11: Risk and Mitigation
Technology Challenges
  Mitigate by ensuring we get training on AngularJS
  Get help from a lead on SpringWS
Mobile first strategy
  Mitigated by creating POCs at the beginning of the project.
Jazzy UI
  Mitigated by creating POCs at the beginning of the project.

## Slide 12: Timeframe - Releases Plan

## Slide 13: Questions & Answers
Q & A

## Slide 14: Thank-you